Data Analysis with Python: Health Data Analysis

Jeremy and Jelena

| Date | To-Do | Notes/Issues/Thoughts |
| --- | --- | --- |
| until 05.11.25 | - Setup on VS-Code (JupiterNotebook) - merge our subdatasets to one main dataset - finalize git-hub setup (coordination?) - familiarize with dataset in general (variables, potential correlations, research questions…) - first push with our raw data |  |
| until 07.11.25 | - Data cleaning/tidying - Streamlit-app access - Explore main variables and do some basic statistics with it - Rethink what we want to investigate specifically (guiding and specific questions) and how we want to further approach |  |
| until 10.11.25 | - Respond to our questions with adequate visualisations |  |
| until 13.11.25 | - Interim assessment: What did we find out? What questions arise during the process and which may still be unanswered? - Discussing: Additional visualisation tools (eg. heatmap mapping) - Plan out the upcoming two weeks and assign tasks |  |
| until 27.11.25 | - Implement potential additional visualisations - Spruce up our Streamlit and make sure it is easily usable |  |
| 05.12.25 | Final Presentation |  |